Project Development Phase

1. Phase Overview

The development phase focuses on the technical execution of the requirements. It involves setting up a tracking mechanism (Update Set) and configuring the client-side logic (UI Policy) to meet the business objective. This phase ensures that every change is documented and reversible before moving to the production environment.

2. Milestone 1: Version Control Initialization

Before any configuration begins, a container must be created to capture the metadata changes.

- Activity: Create a Local Update Set.

- Steps:

  - Navigate to System Update Sets > Local Update Sets.

  - Click New to create a record.

  - Name: UI_Policy_Mandatory_Priority_v1.0

  - State: Set to In Progress.

  - Submit & Make Current: This ensures all subsequent actions are recorded in this specific set.

2. Milestone 2: UI Policy Construction

This milestone involves building the core logic that monitors the Incident form.

- Activity: Define the UI Policy logic.

- Steps:

  - Navigate to System UI > UI Policies.

  - Click New and select the Incident [incident] table.

  - Short Description: Enforce Mandatory Priority when In Progress.

  - When to Apply (Conditions): Set to [State] [is] [In Progress].

  - Global: Checked (to ensure it applies to all views).

  - On Load: Checked (to evaluate the state immediately when a record opens).

3. Milestone 3: UI Policy Action Definition

Once the "When" is defined, the "What" must be configured.

- Activity: Create a UI Policy Action.

- Steps:

  - Scroll to the UI Policy Actions related list at the bottom of the UI Policy form.

  - Click New.

  - Field Name: Select Priority.

  - Mandatory: Set to True.

  - Visible/Read Only: Leave as Leave alone (unless specific UX requirements dictate otherwise).

  - Submit.

4. Milestone 4: Unit Testing & Validation

Before packaging the change, the developer must verify the logic works as intended.

- Activity: Functional Verification.

- Steps:

  - Open an existing Incident record.

  - Change the State to In Progress.

  - Observation: Verify the red asterisk appears on Priority.

  - Change the State back to New.

  - Observation: Verify the red asterisk disappears.

  - Check the Update Set "Customer Updates" list to ensure both the UI Policy and UI Policy Action records were captured.

5. Milestone 5: Finalization & Packaging

Preparing the development work for migration to the next environment.

- Activity: Closing the Update Set.

- Steps:

  - Return to the Local Update Set record.

  - Change the State from In Progress to Complete.

  - Save the record.

  - Select the Export to XML Related Link to download the migration file.

6. Development Outcome

The Development Phase results in a verified XML payload containing the logic required to enforce data integrity. This package is now ready for the Implementation/Migration Phase, ensuring that the exact same logic can be replicated in Test or Production instances with a single click.